## Slide 1: Week 1
Capstone Project – Project - NLP - Automatic Ticket Assignment
Group 6

## Slide 2: Topics covered in week 1
Problem interpretation
Understand the data
Make an abstract or an overview based on your approach
Break the problem into smaller tasks
Responsibilities

## Slide 3: Problem interpretation
Classify incidents to right functional groups can help organizations to reduce the resolving time of the issue and can focus on more productive tasks.
Business Benefit :
Automatic assignment will help organisation to reduce
1. Minimum of ~1 FTE effort needed only for incident assignment to L3 teams.
2. Better allocation and effective usage of the valuable support resources directly result in substantial cost savings.
3. It increases user satisfaction and improve customer service

## Slide 4: 2. Understand the data
1. The data has 4 columns
- Short description
- Description
- Caller
- Assignment Group
2. 8500 rows of data
3. 74 Assignment Groups are present
Based on the Description, assignment group has to be selected automatically

## Slide 5: 3. Make an abstract or an overview based on your approach
Exploratory Data Analysis and Cleansing has to be done. It helps to understand the data structure and to address inconsistencies and missing data points which helps results in better focus on the problem and solution.
Solution requires classification model.
Derive more than a model and arrive at a better solution.

## Slide 6
Milestone 1 |  |  |  | 
 | Tasks | Contributor | Coordinators | Target
Task A | A. Problem interpretation 1. Finding inconsistencies in the data 2. Break the problem into smaller tasks 3. Discuss among your teammates and share responsibilities |  |  | 4-Apr
Task A1 | - Exploring the given Data files | Priya Praveen | Vinay Vaibhav | 
Task A2 | - Understanding the structure of data | Anand Kamal |  | 
Task A3 | - Missing points in data | Rama Priya |  | 
Task A4 | - Make an abstract or an overview based on your approach | Praveen Anand |  | 
Plan and Responsibilities

## Slide 7
Task B | B. Data analysis and preprocessing: 1. Visual displays are powerful when used well, so think carefully about the information the display. 2. Include any insightful visualization 3. Share and explain particularly meaningful features, interactions or summary of data 4. Display examples to input in your model 5. Explain changes to be incorporated into data so that it becomes ready for the model |  |  | 11-Apr
Task B1 | - Visualizing different patterns | Vinay Vaibhav | Anand Praveen | 
Task B2 | - Visualizing different text features | Kamal Rama |  | 
Task B3 | - Dealing with missing values | Priya Vaibhav |  | 
Task B4 | - Text preprocessing | Kamal Vinay |  | 
Task B5 | - Creating word vocabulary from the corpus of report text data | Priya Rama |  | 
Task B6 | - Creating tokens as required | Vaibhav Kamal |  | 
 | Tasks | Contributor | Coordinators | Target

## Slide 8
Task C | C. Modeling 1. What kind of neural network you have used and why? 2. What progress you have made towards your intended solution? |  |  | 18-Apr
Task C1 | - Building a model architecture which can classify | Priya Anand | Kamal Vinay | 
Task C2 | - Trying different model architectures by researching state of the art for similar tasks. | Praveen Rama |  | 
Task C3 | - Train the model | Vaibhav Rama |  | 
Task C4 | - To deal with large training time, save the weights so that you can use them when training the model for the second time without starting from scratch | Anand Praveen |  | 
 | Tasks | Contributor | Coordinators | Target

## Slide 9
Milestone 2 |  |  |  | 
 | Tasks | Contributor | Coordinators | Target
Task D | D. Model evaluation Describe how you will proceed with the analysis Compare different models and choose which model to use Do hyper-parameter tuning of your model - How will you build on your initial analysis to increase the accuracy of your model? |  |  | 25-Apr
Task D1 | - Test the model and report as per evaluation metrics | Vinay Praveen | Priya Rama | 
Task D2 | - Try different models | Anand Kamal |  | 
Task D3 | - Try different evaluation metrics | Vaibhav Vinay |  | 
Task D4 | - Set different hyper parameters, by trying different optimizers, loss functions, epochs, learning rate, batch size, checkpointing, early stopping etc..for these models to fine-tune them | Kamal Praveen |  | 
Task D5 | - Report evaluation metrics for these models along with your observation on how changing different hyper parameters leads to change in the final evaluation metric. | Vaibhav Anand |  | 

## Slide 10
Milestone 2 |  |  |  | 
 | Tasks | Contributor | Coordinators | Target
Task E | 5. Presentation and Report – You should start preparing the final report at least 2 weeks prior to the project completion date. - Teams should send a draft Last of the project before the last session to the mentor and get the necessary inputs for submission. - The expectations for the final report will be included in your Capstone course page. |  |  | 09-May
Task E1 | Presentation and Report | Vinay Vaibhav Kamal Anand Priya Rama Praveen |  |